## Slide 1
RESILIENCY DISCOVERY EPIC
Photon Framework
Resiliency Initiative
Technical Discovery & Implementation Roadmap
◉
Scope & Impact
◉
Chaos Engineering
◉
AFT Coverage
◉
Success Criteria
Technical Stakeholder Presentation

## Slide 2
Discovery Overview
What We Analyzed
1 Year of Support Tickets & Incidents
→ Used LLM to identify and categorize resiliency-related issues
Categorization Dimensions:
• Category: Defect vs Missing Feature
• Component: Cassandra, Kafka, Encryption, Circuit Breaker, etc.
• Fix Type: Permanent Fix vs Workaround (+ next release status)
• Version: Affected version and fixed version tracking
Key Discovery Findings
Testing Gaps
Many fixed defects lack proper chaos testing and AFT coverage
Inconsistent Resiliency
Some components have offerings, others don't
Missing Validation
Workarounds not tracked for permanent fix status
No Chaos Practice
Limited chaos engineering adoption across components

## Slide 3
Scope Definition
In Scope
✓
All Photon framework resiliency components
✓
Opinionated Tech Stack components
✓
High-adoption features (per PCC Adoption Report)
✓
Resiliency-related defects (permanent + workarounds)
✓
Chaos engineering test implementation
✓
AFT coverage for all resiliency scenarios
✓
Validation of existing resiliency offerings
Out of Scope
✗
Non-resiliency defects
✗
Performance optimization (separate initiative)
✗
Security vulnerabilities (security team)
✗
UI/UX improvements
✗
New feature development
⚡ Prioritization:
Opinionated Tech Stack + PCC Adoption Report → Target high-adoption components first

## Slide 4
Impact Analysis
Why This Initiative Matters
✓ Impact of DOING This Work
Reduced Production Incidents
Proactive identification of failure points
Faster Recovery (Lower MTTR)
Validated runbooks and recovery procedures
Customer Confidence
Reliable services increase trust and retention
Engineering Efficiency
Less firefighting, more feature development
Release Confidence
Deploy with proven resilience guarantees
✗ Impact of NOT DOING This Work
Recurring Incidents
Same resiliency issues continue in production
Extended Outages
No validated recovery, longer resolution times
Customer Churn
Reliability issues erode customer trust
Technical Debt Growth
Workarounds accumulate, system fragility increases
Reactive Operations
Team stuck in firefighting mode

## Slide 5
Three-Step Approach
01
Validate Fixed Defects
Ensure Past Fixes Are Full-Proof
Verify permanent fixes have chaos tests
Confirm AFT coverage for each fix
Track workarounds → next release fix status
Identify gaps in testing completeness
→
02
Audit Existing Resiliency
Components WITH Resiliency
Identify all resiliency-enabled components
Required capabilities present?
Validated with chaos engineering?
Full AFT coverage achieved?
→
03
Address Resiliency Gaps
Components WITHOUT Resiliency
Identify components lacking resiliency
Evaluate appropriate patterns
Implement required capabilities
Apply chaos testing + AFT validation

## Slide 6
Chaos Engineering Practices
Testing Resiliency to Make Systems Full-Proof
Core Principles
Hypothesis First
Define expected behavior under failure
Real-World Events
Simulate actual production failures
Production Testing
Test where it matters (safely)
Continuous Automation
Integrate in CI/CD pipeline
Minimize Blast Radius
Start small, expand gradually
Chaos Testing Categories
Infrastructure
• Server termination
• Disk fill / CPU stress
• Memory pressure
• Zone failures
Network
• Latency injection
• Packet loss / drops
• DNS failures
• Connection timeouts
Application
• Service crashes
• Dependency failures
• Thread exhaustion
• Exception injection
Data
• Replication lag
• Data corruption
• Partition simulation
• Backup/restore failures

## Slide 7
AFT Coverage Strategy
Automated Functional Testing for Full-Proof Resiliency Validation
What AFT Must Cover
Failure Injection:
System handles injected failures gracefully
Recovery Validation:
Confirms recovery to healthy state
Timeout Behavior:
Correct handling of operation timeouts
Retry Exhaustion:
Behavior when all retries fail
Circuit Breaker States:
Open, half-open, closed transitions
Fallback Execution:
Fallback mechanisms activate correctly
Data Consistency:
No data loss/corruption during failures
CI/CD Integration Points
1
Pre-Commit
Unit-level resiliency tests
2
CI Pipeline
Integration chaos tests
3
Pre-Deploy Gate
Full resiliency suite execution
4
Post-Deploy
Smoke + chaos validation
5
Continuous
Scheduled chaos experiments

## Slide 8
Success Criteria
How We Define "Done" and Measure Success
Defect Validation
All Fixes Verified
☑
100% of permanent fixes have chaos tests
☑
100% of permanent fixes have AFT coverage
☑
All workarounds tracked with fix status
☑
Zero untested fixes in production
Chaos Engineering
Full-Proof Testing
☑
All priority components have chaos experiments
☑
Chaos tests integrated in CI/CD pipeline
☑
Game days conducted for critical paths
☑
Runbooks validated through chaos testing
AFT Coverage
Automated Validation
☑
All resiliency scenarios have automated tests
☑
Tests execute on every deployment
☑
No manual testing required for resiliency
☑
Coverage metrics visible in dashboard
Key Metrics
MTTR:
< 15 min
Mean Time To Recovery
Chaos Coverage:
100%
Priority components
AFT Pass Rate:
> 99%
Resiliency tests
Incidents/Month:
< 3
Resiliency related

## Slide 9
Component Assessment Matrix
Component
Resiliency
Chaos Tested
AFT Covered
Status
Cassandra
Yes
Complete
Complete
Ready
Kafka
Yes
Complete
Complete
Ready
Circuit Breaker
Yes
Complete
Partial
In Progress
Encryption Service
Partial
Partial
Partial
In Progress
Redis Cache
No
Pending
Pending
Planned
External APIs
No
Pending
Pending
Planned
Config Service
Partial
Partial
Pending
In Progress
Service Mesh
Yes
Partial
Partial
In Progress
Legend:
Complete/Yes
Partial
No/Pending

## Slide 10
Implementation Roadmap
Phase 1
Weeks 1-3
Foundation
Complete defect audit
Setup chaos framework
Define AFT baseline
Phase 2
Weeks 4-8
High Priority
Priority component chaos tests
Circuit breaker validation
Critical path AFT
Phase 3
Weeks 9-14
Expansion
Remaining components
Gap implementations
Full AFT coverage
Phase 4
Ongoing
Continuous
Regular chaos experiments
Metrics monitoring
Continuous improvement

## Slide 11
Next Steps
Immediate Actions to Begin the Initiative
01
Finalize Component Priority List
Align with PCC adoption data and opinionated tech stack
Tech Lead
This Week
02
Setup Chaos Testing Infrastructure
Deploy chaos engineering tools and establish baselines
Platform Team
Week 1-2
03
Begin Defect Validation Audit
Review all fixed defects for chaos test and AFT coverage
QA Team
Week 1-2
04
Create Success Metrics Dashboard
Implement tracking for all KPIs and progress indicators
DevOps
Week 2
Questions? | Photon Framework Resiliency Team

## Slide 12
Summary
Clear Scope
Focus on Opinionated Tech Stack + PCC high-adoption components with defined boundaries
Significant Impact
Reduced incidents, improved MTTR, customer confidence vs continued firefighting
Systematic Approach
Three-step methodology: Validate fixes → Audit existing → Address gaps
Chaos Engineering
Comprehensive testing across infrastructure, network, application, and data layers
Full AFT Coverage
Automated tests for all resiliency scenarios integrated into CI/CD pipeline
Measurable Success
Clear criteria: 100% chaos coverage, 100% AFT, <15 min MTTR, <3 incidents/month
Ready to build a more resilient Photon Framework!