## Slide 1
Photon Framework
Resiliency Initiative
Building Fault-Tolerant Systems Through Chaos Engineering & AFT Coverage
Scope & Impact
Chaos Engineering
AFT Coverage
Success Criteria

## Slide 2
Agenda
01
Background & Context
Support ticket analysis and resiliency categorization
02
Scope Definition
What's in scope, prioritization criteria
03
Impact Analysis
Business impact of doing vs not doing this work
04
Three-Step Approach
Methodology for resiliency validation
05
Chaos Engineering Practices
Testing resiliency with proven techniques
06
AFT Coverage Strategy
Ensuring full-proof automated testing
07
Success Criteria
How we measure completion and quality
08
Roadmap & Next Steps
Timeline and immediate actions

## Slide 3
Background & Context
What We Did
Analyzed 1 year of support tickets and incidents
Used LLM to identify and categorize resiliency-related issues
Classified each ticket by: Category (Defect/Missing Feature), Component (Cassandra, Kafka, Encryption, etc.),
Fix Type (Permanent/Workaround), Affected Version, and Next Release Fix Status
Key Findings
Resiliency Issues
Significant portion of tickets relate to system resilience
Component Gaps
Several components lack proper resiliency mechanisms
Testing Gaps
Many fixes lack chaos engineering validation
AFT Coverage
Inconsistent automated functional test coverage

## Slide 4
Scope Definition
In Scope
✓
All Photon framework components with resiliency offerings
✓
Components identified from Opinionated Tech Stack
✓
High-adoption components per PCC Adoption Report
✓
Defects categorized as resiliency-related
✓
Workarounds pending permanent fixes
✓
Chaos engineering test implementation
✓
AFT coverage for all resiliency scenarios
Out of Scope
✗
Non-resiliency related defects
✗
Performance optimization (separate initiative)
✗
Security vulnerabilities (handled by security team)
✗
UI/UX improvements
✗
Feature enhancements not related to fault tolerance
Prioritization:
Opinionated Tech Stack components + PCC Adoption Report high-adoption features targeted first

## Slide 5
Impact Analysis
Why This Work Matters
Impact of Doing This Work
Reduced Downtime
Fewer production incidents and faster recovery
Customer Trust
Improved reliability increases customer confidence
Cost Savings
Less firefighting, reduced support escalations
Faster Releases
Confidence in deployments with proven resilience
Proactive Detection
Chaos testing finds issues before production
Impact of NOT Doing This Work
Continued Incidents
Same resiliency issues keep recurring
Customer Churn
Reliability issues drive customers away
Technical Debt
Workarounds accumulate, system becomes fragile
Reactive Operations
Team stuck in firefighting mode
Unpredictable Failures
No confidence in system behavior under stress

## Slide 6
Three-Step Approach
1
Validate Fixed Defects
Ensure Quality of Past Fixes
Verify all permanent fixes have chaos testing
Confirm AFT coverage for each fix
Track workarounds → identify if fixed in next release
Gap analysis on testing completeness
→
2
Audit Existing Resiliency
Components WITH Resiliency
Identify all components with resiliency offerings
Evaluate: Are all required capabilities present?
Validate: Tested with chaos engineering?
Confirm: Full AFT coverage achieved?
→
3
Address Resiliency Gaps
Components WITHOUT Resiliency
Identify components lacking resiliency
Evaluate which practices make sense
Implement appropriate patterns
Apply same chaos + AFT validation

## Slide 7
Chaos Engineering Practices
Testing Resiliency to Make Systems Full-Proof
Core Principles We Follow
Build Hypothesis
Define expected system behavior under failure
Vary Real-World Events
Simulate actual failure scenarios
Run in Production
Test where it matters most (safely)
Automate Continuously
Integrate chaos tests in CI/CD pipeline
Minimize Blast Radius
Start small, expand gradually
Chaos Testing Categories
Infrastructure
• Server termination
• Disk fill
• CPU stress
• Memory pressure
Network
• Latency injection
• Packet loss
• DNS failures
• Connection drops
Application
• Service crashes
• Dependency failures
• Thread exhaustion
• Exception injection
Data
• Data corruption
• Replication lag
• Partition simulation
• Backup failures

## Slide 8
AFT Coverage Strategy
Automated Functional Testing for Full-Proof Resiliency Validation
What AFT Must Cover
Failure Injection Tests
Verify system handles injected failures gracefully
Recovery Validation
Confirm system recovers to healthy state
Timeout Behavior
Test correct handling of operation timeouts
Retry Exhaustion
Validate behavior when all retries fail
Circuit Breaker States
Test open, half-open, closed transitions
Fallback Execution
Verify fallback mechanisms activate correctly
Data Consistency
Ensure no data loss or corruption during failures
AFT Integration Points
1
Pre-Commit
Unit-level resiliency tests
2
CI Pipeline
Integration chaos tests
3
Pre-Deploy
Full resiliency suite
4
Post-Deploy
Smoke + chaos validation
5
Continuous
Scheduled chaos experiments

## Slide 9
Success Criteria
How We Define "Done" and Measure Quality
Defect Validation Complete
☑
100% of permanent fixes have chaos tests
☑
100% of permanent fixes have AFT coverage
☑
All workarounds tracked with next-release status
☑
Zero untested resiliency fixes in production
Chaos Engineering Maturity
☑
All priority components have chaos experiments
☑
Chaos tests integrated in CI/CD pipeline
☑
Game days conducted for critical paths
☑
Runbooks validated through chaos testing
AFT Coverage Achieved
☑
All resiliency scenarios have automated tests
☑
Tests execute on every deployment
☑
No manual testing required for resiliency
☑
Coverage metrics visible in dashboard
Key Metrics to Track
MTTR:
< 15 min
Mean Time To Recovery
Chaos Coverage:
100%
Priority components
AFT Pass Rate:
> 99%
Resiliency tests
Incidents/Month:
< 3
Resiliency related

## Slide 10
Component Assessment Matrix
Component
Has Resiliency
Chaos Tested
AFT Covered
Status
Cassandra
Yes
Complete
Complete
Ready
Kafka
Yes
Complete
Complete
Ready
Circuit Breaker
Yes
Complete
Partial
In Progress
Encryption Service
Partial
Partial
Partial
In Progress
Redis Cache
No
Pending
Pending
Planned
External APIs
No
Pending
Pending
Planned
Config Service
Partial
Partial
Pending
In Progress
Service Mesh
Yes
Partial
Partial
In Progress
Legend:
Complete/Yes
Partial
No/Pending

## Slide 11
Implementation Roadmap
Phase 1
Weeks 1-3
Foundation
Complete defect audit
Setup chaos testing framework
Define AFT baseline
Phase 2
Weeks 4-8
High Priority
Cassandra, Kafka chaos tests
Circuit breaker validation
AFT for critical paths
Phase 3
Weeks 9-14
Expansion
Remaining components
Gap implementations
Full AFT coverage
Phase 4
Ongoing
Continuous
Regular chaos experiments
Metrics monitoring
Continuous improvement

## Slide 12
Next Steps
Immediate Actions to Begin the Initiative
01
Finalize Component Priority List
Align with PCC adoption data and opinionated tech stack
Tech Lead
This Week
02
Setup Chaos Testing Infrastructure
Deploy chaos engineering tools and establish baselines
Platform Team
Week 1-2
03
Begin Defect Validation Audit
Review all fixed defects for chaos test and AFT coverage
QA Team
Week 1-2
04
Create Success Metrics Dashboard
Implement tracking for all KPIs and progress indicators
DevOps
Week 2
Questions? | Contact: Photon Framework Resiliency Team

## Slide 13
Summary
Clear Scope
Focus on Opinionated Tech Stack and PCC high-adoption components with defined in/out of scope boundaries
Significant Impact
Reduced downtime, improved customer trust, cost savings vs continued incidents and technical debt
Systematic Approach
Three-step methodology: Validate fixes → Audit existing → Address gaps
Chaos Engineering
Comprehensive testing across infrastructure, network, application, and data failure scenarios
Full AFT Coverage
Automated tests for all resiliency scenarios integrated into CI/CD pipeline
Measurable Success
Clear criteria: 100% chaos coverage, 100% AFT coverage, <15 min MTTR, <3 incidents/month
Let's build a more resilient Photon Framework together!