PERFORMANCE TESTING PLAN

Photon-Kafka Module

Version 4.0

| Document Version: | 1.0 |
| --- | --- |
| Date: | January 2026 |
| Status: | Draft for Review |
| Classification: | Internal - Confidential |

# Table of Contents

# 1. Executive Summary

This document presents a comprehensive performance testing strategy for the Photon-Kafka 4.0 module, which serves as the enterprise messaging layer built on top of Spring-Kafka within our Photon Framework ecosystem.

The primary objectives of this performance testing initiative are to establish baseline performance metrics, validate system behavior under various load conditions, identify potential bottlenecks, and ensure the module meets enterprise-grade performance requirements before production deployment.

## 1.1 Key Business Drivers

- Ensure reliable message processing for mission-critical business operations

- Validate throughput capacity to support projected growth of 40% YoY

- Establish SLA baselines for latency-sensitive applications

- Reduce production incidents related to messaging performance

- Enable data-driven capacity planning decisions

## 1.2 Expected Outcomes

Upon completion of this testing initiative, stakeholders will have documented performance baselines, validated scalability characteristics, identified optimization opportunities, and a clear understanding of system limits under stress conditions.

# 2. Scope Definition

## 2.1 In-Scope Items

| Category | Description |
| --- | --- |
| Producer Performance | Message production rates, batch efficiency, serialization overhead, ack latency |
| Consumer Performance | Consumption rates, poll efficiency, deserialization overhead, commit latency |
| End-to-End Latency | Full message lifecycle from production to consumption acknowledgment |
| Resource Utilization | CPU, memory, network I/O, disk I/O, thread pool usage, GC behavior |
| Scalability | Horizontal scaling of producers/consumers, partition distribution |
| Resilience | Behavior during broker failures, network issues, consumer rebalancing |

## 2.2 Out-of-Scope Items

- Kafka broker internal tuning and optimization

- Network infrastructure performance testing

- Security and authentication overhead analysis

- Schema Registry performance (if applicable)

- Multi-datacenter replication scenarios

# 3. Test Environment Specifications

## 3.1 Infrastructure Architecture

The test environment is designed to mirror production infrastructure while providing isolation for accurate and repeatable performance measurements.

Application Server Configuration

| Component | Specification |
| --- | --- |
| Number of Nodes | 3 application server instances |
| CPU | 8 vCPUs per node (Intel Xeon or equivalent) |
| Memory | 16 GB RAM per node |
| Storage | 100 GB SSD |
| Operating System | Ubuntu 22.04 LTS / RHEL 8.x |
| JVM | OpenJDK 17 LTS (or OpenJDK 21 if production uses it) |
| Framework | Photon Framework 4.0 with Spring Boot 3.x |

Kafka Cluster Configuration

| Component | Specification |
| --- | --- |
| Broker Count | 3 brokers (production-equivalent) |
| CPU per Broker | 8 vCPUs |
| Memory per Broker | 32 GB RAM (JVM Heap: 6GB) |
| Storage per Broker | 500 GB NVMe SSD |
| Kafka Version | Apache Kafka 3.6.x (or current production version) |
| Replication Factor | 3 |
| Min In-Sync Replicas | 2 |

## 3.2 Photon-Kafka 4.0 Configuration Baseline

The following configuration parameters will serve as the baseline for testing. These values should be adjusted based on your current production settings.

Producer Configuration

| Parameter | Value | Notes |
| --- | --- | --- |
| batch.size | 16384 | Bytes per batch |
| linger.ms | 5 | Wait time for batching |
| buffer.memory | 33554432 | 32 MB buffer |
| acks | all | Full replication ack |
| compression.type | lz4 | Compression algorithm |
| max.in.flight.requests | 5 | Concurrent requests |

Consumer Configuration

| Parameter | Value | Notes |
| --- | --- | --- |
| max.poll.records | 500 | Records per poll |
| max.poll.interval.ms | 300000 | 5 minute timeout |
| fetch.min.bytes | 1 | Minimum fetch size |
| fetch.max.wait.ms | 500 | Max wait for fetch |
| enable.auto.commit | false | Manual commit control |

# 4. Test Scenarios

## 4.1 Producer Performance Tests

These tests evaluate the message production capabilities of Photon-Kafka 4.0 under various conditions.

| Test ID | Scenario | Parameters | Success Criteria |
| --- | --- | --- | --- |
| P-001 | Single Producer Baseline | 1 producer, 1KB messages, sync acks, 12 partitions | > 10,000 msg/sec |
| P-002 | Batch Size Optimization | Batch sizes: 16KB, 32KB, 64KB, 128KB | Identify optimal batch |
| P-003 | Message Size Impact | Sizes: 100B, 1KB, 10KB, 100KB | Linear degradation |
| P-004 | Multi-Producer Scale | 5, 10, 20 concurrent producers | > 50,000 msg/sec @ 20 |
| P-005 | Ack Mode Comparison | acks=0, acks=1, acks=all | Document trade-offs |
| P-006 | Compression Efficiency | none, gzip, snappy, lz4, zstd | Best throughput/CPU |
| P-007 | Partition Distribution | 6, 12, 24, 36 partitions | Even distribution |

## 4.2 Consumer Performance Tests

These tests evaluate the message consumption capabilities and processing efficiency.

| Test ID | Scenario | Parameters | Success Criteria |
| --- | --- | --- | --- |
| C-001 | Single Consumer Baseline | 1 consumer, auto-commit disabled | > 15,000 msg/sec |
| C-002 | Consumer Group Scaling | 3, 6, 12 consumers in group | Linear scaling |
| C-003 | Poll Record Tuning | max.poll.records: 100, 500, 1000, 2000 | Optimal batch size |
| C-004 | Commit Strategy Impact | Sync vs async commit, batch vs per-record | < 10% overhead |
| C-005 | Lag Recovery | Consumer starts with 1M message backlog | < 10 min recovery |
| C-006 | Processing Simulation | Add 1ms, 5ms, 10ms processing delay | Document impact |

## 4.3 End-to-End Performance Tests

These tests measure the complete message lifecycle from production through consumption.

| Test ID | Scenario | Parameters | Success Criteria |
| --- | --- | --- | --- |
| E2E-001 | Latency Baseline | Low throughput (1K msg/sec), timestamp tracking | p99 < 50ms |
| E2E-002 | Sustained Load | 10K msg/sec for 30 minutes | Stable latency, no errors |
| E2E-003 | Peak Load | Ramp to maximum throughput, sustain 10 min | Error rate < 0.01% |
| E2E-004 | Burst Handling | 5x normal load for 60 seconds | Recovery < 2 min |
| E2E-005 | Mixed Workload | Multiple topics, varying message sizes | No resource contention |
| E2E-006 | Long Duration Soak | 70% capacity for 4 hours | No memory leaks, stable |

## 4.4 Resilience and Fault Tolerance Tests

These tests validate system behavior under failure conditions.

| Test ID | Scenario | Parameters | Success Criteria |
| --- | --- | --- | --- |
| R-001 | Broker Failure | Kill 1 broker during sustained load | Auto-recovery < 30 sec |
| R-002 | Network Latency | Inject 100ms latency to brokers | Graceful degradation |
| R-003 | Consumer Crash Recovery | Kill consumer mid-processing | Rebalance < 30 sec |
| R-004 | Producer Retry Behavior | Simulate transient broker unavailability | No message loss |
| R-005 | Rolling Restart | Restart brokers one at a time under load | Zero message loss |

# 5. Metrics and Monitoring Strategy

## 5.1 Key Performance Indicators (KPIs)

The following metrics will be collected and analyzed throughout testing to provide comprehensive performance insights.

Primary Throughput Metrics

| Metric Name | Description | Target |
| --- | --- | --- |
| Messages/Second (Producer) | Rate of messages successfully produced | > 50,000 msg/sec |
| Messages/Second (Consumer) | Rate of messages successfully consumed | > 60,000 msg/sec |
| Bytes/Second | Data throughput rate | > 50 MB/sec |
| Batch Efficiency | Average messages per batch | > 80% utilization |

Latency Metrics

| Metric Name | Description | Target |
| --- | --- | --- |
| Producer Latency (p50) | Median time to acknowledgment | < 5 ms |
| Producer Latency (p99) | 99th percentile ack time | < 25 ms |
| End-to-End Latency (p50) | Median produce-to-consume time | < 20 ms |
| End-to-End Latency (p99) | 99th percentile E2E time | < 100 ms |
| Consumer Lag | Offset difference from latest | < 1000 messages |

Resource Utilization Metrics

| Metric Name | Description | Threshold |
| --- | --- | --- |
| CPU Utilization | Average CPU usage per node | < 70% sustained |
| Heap Memory Usage | JVM heap utilization | < 80% of max |
| GC Pause Time (p99) | 99th percentile GC pause | < 200 ms |
| Thread Count | Active thread pool size | Stable (no growth) |
| Network I/O | Network bandwidth utilization | < 80% capacity |

## 5.2 Monitoring Infrastructure

The following tools and technologies will be used to collect, aggregate, and visualize performance data:

| Tool | Purpose | Integration Point |
| --- | --- | --- |
| Micrometer | Metrics collection | Spring Boot Actuator integration |
| Prometheus | Metrics aggregation & storage | Scrape endpoints every 15 seconds |
| Grafana | Visualization & dashboards | Real-time and historical views |
| JFR (Flight Recorder) | JVM profiling | On-demand recording during tests |
| Async-profiler | CPU & allocation profiling | Flame graphs for hotspot analysis |
| ELK Stack / Loki | Log aggregation | Centralized log analysis |

# 6. Test Execution Plan

## 6.1 Project Timeline

The performance testing initiative is planned for completion over a 10-day period, structured as follows:

| Phase | Duration | Activities | Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Days 1-2 | Environment setup, tool configuration, baseline verification | Ready environment |
| Phase 2 | Days 3-4 | Baseline tests (P-001, C-001, E2E-001) | Baseline metrics |
| Phase 3 | Days 5-7 | Load and scale tests (P-002 to P-007, C-002 to C-006) | Optimization data |
| Phase 4 | Day 8 | End-to-end and soak tests (E2E-002 to E2E-006) | Stability validation |
| Phase 5 | Day 9 | Resilience tests (R-001 to R-005) | Fault tolerance data |
| Phase 6 | Day 10 | Analysis, documentation, report generation | Final report |

## 6.2 Test Execution Protocol

Each test will follow a standardized execution protocol to ensure consistency and reproducibility:

- Environment Reset: Restart all application services, clear metrics collectors, verify Kafka topic state

- Warm-up Period: 5 minutes at 50% of target load to allow JIT compilation and connection pool establishment

- Test Execution: 15-30 minutes depending on test scenario, with continuous metric collection

- Cool-down Period: 2 minutes to allow system stabilization and final metric flush

- Data Export: Export Prometheus snapshots, Grafana dashboard screenshots, JFR recordings, and application logs

- Documentation: Record observations, anomalies, and preliminary findings

## 6.3 Entry and Exit Criteria

Entry Criteria (Must be met before testing begins)

- Test environment provisioned and validated

- Photon-Kafka 4.0 deployed with baseline configuration

- Monitoring infrastructure operational (Prometheus, Grafana)

- Test data and load generation tools configured

- Test team trained and available

Exit Criteria (Must be met to conclude testing)

- All planned test scenarios executed at least once

- Critical defects identified during testing are documented

- Performance baselines established for all KPIs

- Test report reviewed and approved by stakeholders

# 7. Success Criteria and Performance Targets

## 7.1 Performance Targets Summary

The following targets define success for Photon-Kafka 4.0 performance. Targets should be validated against actual production requirements.

| Metric | Target | Priority |
| --- | --- | --- |
| Producer Throughput (1KB messages) | > 50,000 msg/sec | Critical |
| Consumer Throughput | > 60,000 msg/sec | Critical |
| End-to-End Latency (p99) | < 100 ms | Critical |
| Error Rate | < 0.01% | Critical |
| CPU Utilization (at target load) | < 70% | High |
| GC Pause (p99) | < 200 ms | High |
| Broker Failure Recovery | < 30 seconds | High |
| Consumer Rebalance Time | < 30 seconds | Medium |
| Memory Stability (4-hour soak) | No growth trend | High |

## 7.2 Pass/Fail Determination

Testing will be considered successful if:

- All Critical priority metrics meet or exceed targets

- At least 80% of High priority metrics meet targets

- No critical defects (P1) remain unresolved

- System demonstrates stability during sustained load tests

# 8. Resource Requirements

## 8.1 Team Composition

| Role | Responsibilities | Allocation | Duration |
| --- | --- | --- | --- |
| Performance Test Lead | Planning, execution oversight, reporting | 100% | 10 days |
| Performance Engineer | Test execution, data collection, analysis | 100% | 10 days |
| DevOps Engineer | Environment setup, monitoring infrastructure | 50% | 5 days |
| Photon Framework SME | Technical guidance, configuration review | 25% | As needed |
| Kafka Administrator | Kafka cluster setup and monitoring | 25% | As needed |

## 8.2 Infrastructure Costs (Estimated)

| Resource | Duration | Estimated Cost |
| --- | --- | --- |
| Application Servers (3x) | 10 days | $XXX |
| Kafka Cluster (3 brokers) | 10 days | $XXX |
| Monitoring Infrastructure | 10 days | $XXX |
| Load Generation Servers | 10 days | $XXX |
| Total Estimated |  | $X,XXX |

Note: Actual costs should be updated based on your cloud provider pricing and internal allocation models.

# 9. Risk Assessment and Mitigation

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Environment instability | Medium | High | Run each test multiple times, use median values, document anomalies |
| Network variance | Medium | Medium | Use dedicated test network, monitor network metrics during all tests |
| Resource contention | Low | High | Ensure dedicated infrastructure, no shared workloads during testing |
| Configuration drift | Medium | Medium | Version control all configurations, use infrastructure-as-code |
| Test data quality | Low | Medium | Pre-validate test data, use representative message structures |
| Tool failures | Low | High | Have backup tools ready, validate monitoring before each test phase |
| Team availability | Medium | Medium | Identify backup resources, document procedures for knowledge transfer |
| Schedule delays | Medium | Low | Build 20% buffer into timeline, prioritize critical tests |

# 10. Deliverables

## 10.1 Primary Deliverables

| Deliverable | Description | Timeline |
| --- | --- | --- |
| Performance Test Report | Comprehensive report with all test results, analysis, and recommendations | Day 10 |
| Performance Baseline Document | Documented baselines for all KPIs under various conditions | Day 10 |
| Executive Summary | High-level findings and go/no-go recommendation | Day 10 |
| Optimization Recommendations | Prioritized list of configuration and code optimizations | Day 10 |

## 10.2 Supporting Artifacts

- Grafana dashboard exports (JSON and screenshots)

- Raw metrics data (Prometheus exports)

- JFR recordings for profiling analysis

- Test scripts and automation code

- Configuration files (version controlled)

- Application logs from test runs

# 11. Approval and Sign-Off

This performance testing plan requires approval from the following stakeholders before execution:

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Engineering Manager |  |  |  |
| QA Lead |  |  |  |
| DevOps Lead |  |  |  |
| Product Owner |  |  |  |
| Technical Architect |  |  |  |

# 12. Document Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | January 2026 | [Author Name] | Initial draft for review |